|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| ID | Story | Tasks | Estimate | Story point | Sprint | Description |
| 1 | As a member, I can start the app and see the main activity of system | Create simple App | 150 | 8 | 1 | We need a model of our future app to see how develop it next |
| Design simple UI to review the programm | 70 | 13 |
| Create DataBase and tables for Users of app | 120 | 13 |
| Connect DB’s data and UI client’s activity for login/registration | 100 | 8 |
| 2 | As a user, I must be in touch with the teachers and be able to sign up for consultations, same I need to see all consultations and shedule | Create table with consultation’s characterisics | 70 | 21 | 2 | The most important part is keeping the separation of weeks |
| Marking up the activity of Consultations and creating its interface | 50 | 21 |
| Connect DB’s data and UI client’s activity “Consultations” | 90 | 21 |
| 3 | As a user, I can watch my personal lesson schedule at the university in order to make it easier for me to navigate the lesson schedule | Creating the basis in the database, setting up and linking tables for the correct work with data and information elements.  Creating tables, taking into account the division into clear and odd, so that the application correctly reports schedule changes | 130 | 89 | 3 |  |
| Create activity for displaying information from the database, marking up tables in the application and setting sizes for different device screens | 110 | 55 |
| Linking data from the database to the UI client and manipulating information. adjustment of display correctness taking into account the parity of weeks of study | 80 | 55 |
| 4 | As a user, I can see my personal information and photos in this app. Also I can login and register my account and stay online in app | Modernization of login/register activity, redesign UI and more powerful back-end. | 90 | 21 | 4 |  |
| Rework login system. Now server can give to user 2 tokens for online session. Every five minutes tokens are die. App sent refresh token to server for update 2 tokens and session extension | 110 | 55 |
| 5 | As a user, I can use app without any problems, everywhere and whenever. I have not think about loading data or smth else. I found wi-fi and app work correctly | For perfect access to our app we need create server point for back-end data and DB, so for start we are save all project and backup it. | 50 | 21 | 5 |  |
| After saving, we can create own server on one of laptops of member of team. Install Ubuntu server, Java soft, MySQL server and connect machine to the internet. | 90 | 55 |
| Creating users/privilege on server and customization access to data | 90 | 21 |
| Finally, install our project to the server and test it. Connect from other PCs, request\answer. | 80 | 21 |